## Slide 1
Project 1 . Azure Cloud Infrastructure Deployment and Management
Group 01
Eng.Ahmed Awad Awad Mohamed Elgharabawy
IT Service Desk S.V at LAMAR Egypt( TMG )
Eng. Mohamed Saeed Ibrahim
Network Engineer at Al-Nakheel group
Eng. Abeer Mohamed Elrashidy
Systems Administrator at Elfath Company for Investments and Projects.
Eng. Ahmed Attia Ahmed Morsi.
Systems Administrator at IBM.

## Slide 2: Project 1 . Azure Cloud Infrastructure Deployment and Management
We migrate network infrastructure and virtual machines of organization to Azure. As the Azure deliver cloud services over internet
we need to:
Define what is Azure Cloud and its Benefits to the stakeholders
Configure Azure virtual networks and subnets.
Configure Azure virtual Machines.
Verify virtual machines in the same virtual network can communicate .
Prepare Technical Documentation

## Slide 3: Week 1: Azure Fundamentals & Setup
Prepare documentation for define cloud computing, cloud model
Prepare Technical Documentation illustrate how to deploy subscription
create a new resource group with under our subscription of student and region (West Europe)
Prepare Technical Documentation illustrate how to deploy Resource Group
Export template file of deployment and upload it our repository
ahmedgharabawy/ONL2_ISS1_G1-Group01-Project1

## Slide 4: Week 2: Deploy and Manage Azure Resources
create a new Virtual Network under our subscription of student and region (West Europe)
create a new Subnet inside the created Virtual Network under our subscription of student and region (West Europe)
create a new Virtual Machine inside the created Virtual Network and Subnet under our subscription of student and region (West Europe)
Export template file of deployment and upload it our repository
ahmedgharabawy/ONL2_ISS1_G1-Group01-Project1